## Slide 1: PDP: PROCESSO DESENVOLVIMENTO DE PRODUTO VISÃO GERAL GESTÃO PROJETOS
Questão | Nós estamos comprometidos com a ideia? | Como nós queremos fazer? Como será a solução? | A solução atende os requisitos? | O projeto satisfaz a necessidade dos clientes? | Os benefícios foram atingidos?
Ação | Definir escopo do projeto, objetivos, metas. | Refinar o contrato do projeto. Elaborar cronograma detalhado de atividades | Criar a solução baseada no conceito e especificações definidas | Introduzir o projeto nas operações – padronização | Avaliar os resultados alcançados. Revisar/ padronizar.
Resultados/Uso
Validação
Execução
Planejamento
Início Planejamento & Controle Finalização
Ideia
Contrato Projeto
MS10
Conceito/
Design
MS20
Realização
MS30
Aceitação
MS40
Conclusão
MS50
Gestão
Execução
Notes: Phases (1/2)
Impulse
Describe and clarify idea (a solution or feasibility study is explicitly not wanted yet)
Decision if the project idea is exciting, realistic and resources for kickoff are available
Result: MS10 “Started project”
>Project idea/requirements by business are sufficiently defined for further analysis.
Initialization
Full business case incl. cost/benefit analysis, payback, voice of customer/business
Build up project organization
Project schedule and resource plan
Work out of risk minimization activities
Result: MS20 “Project charter”
>Clear picture on project: business case, in/out of scope, objectives. Registered and approved in project database.
Conception
Identification of appropriate solutions
Selection of most suitable solution
Further development of the concept to a concrete solution
Preparation of a design / blueprint / processes
If necessary: preparation of investment requests
Result: MS30 “Concept/Design”
>Concept can be realized and fits business needs. Resources and investments are available.